- Prepare a one-page Test Summary Report for a recent feature update in a food delivery app like Zomato, including sections for test objectives, test coverage, major defects found, and overall test status.

1. Test Objectives

- Verify the end-to-end functionality of the revamped payment and real-time order tracking workflows.

- Ensure seamless integration with third-party payment gateways (UPI, Credit/Debit Cards, Net Banking, Digital Wallets).

- Validate edge cases, including order cancellation, gateway timeouts, and rapid post-payment updates.

- Ensure non-functional requirements such as UI responsiveness, performance under peak loads, and security standards are met.

2. Test Coverage & Execution

The execution cycle ran over 5 business days, focusing on key consumer-facing order flows.

| Module / Component | Planned Cases | Executed | Passed | Failed | Blocked | Coverage % |
| --- | --- | --- | --- | --- | --- | --- |
| Cart & Checkout Navigation | 25 | 25 | 25 | 0 | 0 | 100% |
| Payment Gateway Integration | 40 | 40 | 38 | 2 | 0 | 100% |
| Order Tracking & Notifications | 30 | 30 | 27 | 3 | 0 | 100% |
| Refunds & Cancellations | 20 | 20 | 20 | 0 | 0 | 100% |
| Cross-Platform / UI Regression | 35 | 35 | 35 | 0 | 0 | 100% |
| TOTAL | 150 | 150 | 145 | 5 | 0 | 100% |

3. Major Defects Found

High-Priority / Critical Defects

- BUG-101 (Critical - Resolved): Order status not updating after successful payment.

  - Root Cause: Webhook response from the UPI gateway failed to trigger the internal order status microservice.

  - Status: Fixed and verified in Build 4.12.3.

- BUG-104 (High - Open): Push notifications delayed by >60 seconds during live order tracking.

  - Root Cause: Queue backlog in the notification service under simulated high concurrency.

  - Status: In progress; non-blocking for partial rollout.

Medium / Low-Severity Defects

- BUG-108 (Medium - Resolved): Duplicate receipt emails sent on slow network connections (3G).

- BUG-112 (Low - Closed): Minor UI alignment issue on the order confirmation screen for small-display devices.

- BUG-115 (Low - Open): Saved card icon flickering during checkout loader animation.

4. Overall Test Status & Recommendation

- Overall Pass Rate: 96.7%

- Blocker / Blocker Defect Count: 0

- Quality Gate Verdict: PASS (Conditional Go-Live)

- Create a sample Daily QA Report for a 5-day sprint in a movie ticket booking app (BookMyShow style), listing the number of test cases executed, passed, failed, and blocked for each day.

1. Daily Test Execution Breakdown

| Date | Phase / Focus Area | Executed | Passed | Failed | Blocked | Pass Rate (%) |
| --- | --- | --- | --- | --- | --- | --- |
| Day 1 (Aug 3) | Movie Catalog & Showtime Selection | 30 | 28 | 2 | 0 | 93.3% |
| Day 2 (Aug 4) | Interactive Seat Matrix & Layout Rendering | 45 | 38 | 5 | 2 | 84.4% |
| Day 3 (Aug 5) | Add-ons (Food & Beverage) & Promo Codes | 40 | 36 | 3 | 1 | 90.0% |
| Day 4 (Aug 6) | Payment Gateways (UPI, Cards, Wallets) | 50 | 44 | 6 | 0 | 88.0% |
| Day 5 (Aug 7) | M-Ticket / QR Code Generation & E2E Regression | 35 | 34 | 1 | 0 | 97.1% |
| TOTAL | Full Sprint Summary | 200 | 180 | 17 | 3 | 90.0% |

2. Sprint Key Highlights & Defect Status

Blocked Test Cases Resolution

- Day 2 (2 Blocked): Seat lock timeout service was down on the staging server, preventing testing of double-booking scenarios. Resolved on Day 3 morning.

- Day 3 (1 Blocked): Third-party food vendor API returned 500 Server Error on combo item additions. Resolved on Day 3 afternoon.

Summary of Critical Bug Activity

- BUG-201 (Critical - Closed): Concurrent users able to select and lock the exact same seat simultaneously. Fixed on Day 3, re-tested on Day 4.

- BUG-208 (High - Closed): QR code on M-Ticket failed to render on iOS dark mode. Fixed and verified on Day 5.

- BUG-212 (High - Open): Payment confirmation screen times out if UPI app auto-redirect takes longer than 15 seconds. Scheduled for patch fix.

3. Daily Execution Trend & Cumulative Metrics

- Total Test Suite: 200 Test Cases

- Completion Rate: 100% Executed

- Overall Pass Rate: 90.0% (180 / 200)

- Open Defects at Sprint End: 3 (1 High, 2 Low)

4. Final Quality Assessment

The core booking pipeline—from showtime selection to M-Ticket QR generation—is stable and meets functional criteria. The single remaining High-priority defect (BUG-212) is isolated to edge-case UPI response delays and does not cause transaction loss.

Status: READY FOR RELEASE CANDIDATE (RC-1) SIGN-OFF

- List and define five common QA metrics (such as Defect Density, Test Case Execution Rate, Defect Leakage, Test Coverage, and Defect Reopen Rate) and explain how each would be useful for a team testing a digital payments app like Paytm.

1. Test Coverage

- Definition: Measures the proportion of the application's functionality, code, requirements, or user flows that are exercised by the executed test cases. It is calculated as:

Test Coverage (%)=Number of Tested Requirements / ModulesTotal Number of Requirements / Modules×100

- Application in Digital Payments: Payment applications process complex, highly regulated financial transactions across varied payment rails (UPI, Credit/Debit Cards, Net Banking, Wallet). High test coverage ensures critical edge cases—such as low-network retries, OTP timeout auto-fills, partial refunds, and multi-bank webhooks—are thoroughly validated before deployment, minimizing blind spots in sensitive payment flows.

2. Defect Density

- Definition: Quantifies the number of confirmed defects identified in a module relative to the size of that component (measured in Lines of Code, Function Points, or requirement modules):

Defect Density=Total Confirmed DefectsSize of Module / Component

- Application in Digital Payments: In a fintech app, different modules carry vastly different risk profiles. Tracking defect density helps isolate unstable components (e.g., the peer-to-peer money transfer engine versus the rewards/cashback section). If the checkout microservice exhibits a high defect density, engineering teams can prioritize refactoring that critical code path before public rollout.

3. Defect Leakage

- Definition: Measures the percentage of bugs that bypassed internal QA testing and were subsequently identified in the production environment by end users or live monitoring:

Defect Leakage (%)=Defects Found in ProductionTotal Defects (QA + Production)×100

- Application in Digital Payments: Production defects in payment platforms directly result in failed monetary transactions, account debits without fulfillment, customer dissatisfaction, and potential regulatory fines. Tracking defect leakage pinpoints gaps in the internal staging environment (such as unhandled production gateway responses) and drives continuous improvement in pre-release regression suites.

4. Test Case Execution Rate

- Definition: Measures the speed and velocity of testing progress over a specific timeframe or sprint:

Test Case Execution Rate=Number of Test Cases ExecutedTotal Planned Test Time (or Sprint Days)

- Application in Digital Payments: Financial apps must frequently deploy patches, security updates, and compliance revisions. Tracking the execution rate helps QA leads monitor whether critical release windows (e.g., ahead of major shopping festivals or regulatory deadlines) are on track. It also indicates when test automation should be expanded to speed up routine regression cycles.

5. Defect Reopen Rate

- Definition: Indicates the percentage of resolved or closed defects that had to be reopened due to ineffective fixes or regression side effects:

Defect Reopen Rate (%)=Number of Reopened DefectsTotal Defects Fixed×100

- Application in Digital Payments: Financial logic requires absolute precision; a fix for an issue in debit card processing must not break wallet balance updates. A high defect reopen rate signals inadequate root-cause analysis or insufficient local developer testing before bug resolution, preventing premature deployment of unstable builds to production.

- Given this scenario: In a weekly sprint for a music streaming app (Spotify-style), 120 test cases were planned, 110 executed, 95 passed, 15 failed, and 5 defects were reopened. Calculate the Test Case Execution Rate and Defect Reopen Rate, and interpret what these numbers might indicate.<br><br><em><strong>Hint:</strong> Test Case Execution Rate = (Executed / Planned) x 100; Defect Reopen Rate = (Reopened / Total Defects Found) x 100.</em>

1. Test Case Execution Rate

Test Case Execution Rate=Executed Test CasesPlanned Test Cases×100

Test Case Execution Rate=110120×100≈91.67%

2. Defect Reopen Rate

Defect Reopen Rate=Reopened DefectsTotal Defects Found×100

Defect Reopen Rate=515×100=33.33%

Interpretation & Key Takeaways

- Test Case Execution Rate (91.67%):

  - Positive Pace: A ~92% execution rate indicates strong testing velocity during the weekly sprint, with the vast majority of planned coverage completed.

  - Scope/Blockers Remaining: The 10 unexecuted test cases (8.3%) could point to minor scope overestimation, time constraints at the end of the sprint, or unexecuted edge cases (e.g., specific offline playback scenarios or uncommon device models).

- Defect Reopen Rate (33.33%):

  - High Regressions / Incomplete Fixes: A 33.3% reopen rate is notably high (typical industry targets aim for below 10–15%). It indicates that 1 out of every 3 reported bugs was prematurely marked as fixed or broke existing logic upon re-testing.

  - Potential Root Causes for the Music App: In a streaming context (e.g., audio buffering, background playback, state syncing across devices), developers might fix a surface-level issue without addressing underlying asynchronous state changes or cache invalidations, leading to recurring defects.

  - Action Item: Developers and QA should align on clearer reproduction steps, enhance local unit testing before marking tickets as "Resolved," and perform thorough code reviews to prevent regression churn.