- List the 7 main phases of the Software Testing Life Cycle (STLC) and write one line describing what happens in each phase for a Login feature like the one in Instagram or Paytm.

1. Requirement Analysis

- Testers analyze the Login feature requirements to identify testable details like username formats, password rules, and Multi-Factor Authentication (MFA) steps.

2. Test Planning

- The test lead defines the overall testing strategy, estimates the timeline, assigns resources, and selects tools for testing the Login feature.

3. Test Case Development

- The testing team writes detailed, step-by-step test cases for scenarios like successful logins, incorrect passwords, and locked accounts.

4. Test Environment Setup

- Engineers configure the necessary hardware, software, and test data accounts to mimic a real-world environment for user logins.

5. Test Execution

- Testers run the prepared test cases in the environment, log the results, and report any bugs found (like a broken "Forgot Password" link).

6. Test Cycle Closure

- The team holds a meeting to analyze test results, ensure all critical Login bugs are fixed, and document lessons learned for future projects.

7. Test Closure Reporting

- The QA lead delivers a final summary report detailing the total test cases executed, passed, failed, and the overall readiness of the Login feature.

- For a Flipkart-style Login module, create a table that lists the entry and exit criteria for each STLC phase (Planning, Monitoring, Analysis, Design, Implementation, Execution, Reporting, Closure).

| STLC Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| 1. Planning | • Business Requirements Document (BRD) is finalized. • Flipkart Login feature scope is defined. | • Test Plan document is approved. • Resource allocation and timelines are locked. |
| 2. Monitoring | • Test Planning phase is completed. • Baseline project schedule is available. | • Status reports are delivered. • Deviations are logged and corrected. |
| 3. Analysis | • System Requirements Specification (SRS) is ready. • OTP/OAuth architecture diagrams are shared. | • Requirement Traceability Matrix (RTM) is finalized. • List of testable login requirements is approved. |
| 4. Design | • Approved RTM and analysis documents are ready. • Login UI/UX wireframes are finalized. | • Test cases (OTP, social login, errors) are approved. • Test data requirements are fully mapped. |
| 5. Implementation | • Test cases are finalized and reviewed. • Test environment architecture is approved. | • Test environment is verified and operational. • Active test dummy user profiles/numbers are ready. |
| 6. Execution | • Login build is deployed to the test environment. • Smoke testing passes successfully. | • All planned login test cases are executed. • All found defects are logged in the tracker. |
| 7. Reporting | • Test Execution phase is complete. • Bug tracking data is updated and stable. | • Test Summary Report is signed off. • Open defect metrics are shared with stakeholders. |
| 8. Closure | • Login feature meets the target exit metrics. • Final deployment to production is complete. | • Test artifacts are archived in the repository. • Post-mortem/Lessons Learned report is published. |

- Write a sample Test Plan section (max 1 page) for the Login module of a Zomato-like app, including objectives, scope, resources, and schedule.<br><br><em><strong>Hint:</strong> Focus on what will be tested, who will test, and the timeline for testing the Login feature.</em>

1. Introduction & Objectives

The objective of this Test Plan is to define the testing strategy, scope, resources, and schedule for the Login & Authentication Module of the Zomato-style food delivery application. The primary goal is to ensure a secure, seamless, and high-performance onboarding experience for users across multiple platforms (iOS, Android, Web). Testing will validate functional correctness, social logins, One-Time Password (OTP) verification, session stability, and security compliance against brute-force vulnerabilities. [1]

2. Test Scope

In-Scope (What Will Be Tested)

- Functional Flows: Mobile number registration, OTP generation/auto-read, email password login, and third-party OAuth (Google, Apple ID).

- Location & Permissions: Post-login prompt for device location access to fetch nearby restaurants.

- Session Management: Verification of "Keep Me Logged In", token expiration, and simultaneous logins on multiple devices.

- Security & Edge Cases: Account locking after multiple failed OTP attempts, SQL injection prevention on input fields, and handling network drops during authentication. [1]

Out-of-Scope (What Will Not Be Tested)

- Core app functionalities beyond the login screen (e.g., cart management, restaurant browsing, payment gateway integration).

- Performance or load testing beyond 5,000 concurrent login requests. [1]

3. Resource Allocation

The following team members are dedicated to the Login module testing cycle:

| Role | Responsibility | Count |
| --- | --- | --- |
| QA Lead | Strategy, test plan sign-off, defect triage, and final reporting. | 1 |
| Manual QA Engineer | Creating and executing exploratory, functional, and location-permission test cases. | 2 |
| Automation Engineer | Scripting regression tests for cross-platform login flows (Appium/Selenium). | 1 |
| Security Specialist | Conducting vulnerability scans and penetration testing on OTP APIs. | 1 (Shared) |

4. Schedule & Milestones

The testing window spans 10 business days, structured across the following milestones:

- Days 1–2 (Test Design): Draft test cases covering OTP, OAuth, and edge cases. Finalize the Requirement Traceability Matrix (RTM).

- Day 3 (Environment & Smoke): Set up SMS gateway simulation tools and test user profiles. Execute basic smoke tests on the login build.

- Days 4–6 (Execution - Cycle 1): Execute all functional, integration, and security test cases. Log defects in Jira.

- Days 7–8 (Bug Verification & Regression): Verify developer bug fixes. Run automation regression suites to ensure no login regressions occur.

- Day 9 (Execution - Cycle 2 / Ad-Hoc): Perform exploratory testing and run the cross-browser/cross-device compatibility matrix.

- Day 10 (Closure): Publish the final Test Summary Report and obtain stakeholder sign-off for production deployment.

- After executing your test cases, write a short Test Summary Report for the Login module, mentioning how many tests passed, failed, and any major issues found.<br><br><em><strong>Hint:</strong> Imagine you are sending this summary to your team lead after finishing Login testing.</em>

Test Summary Report: Login Module Testing

To: QA Lead / Project Stakeholders
From: QA Engineering Team
Status: Completed (Sign-off Recommended)

1. Executive Summary

We have concluded the functional, negative, and boundary testing cycles for the Login & Authentication Module. All core features—including mobile number authentication, OTP handling, and input validation—were verified against the design specifications. The module is stable for release, pending the fix of one major defect identified during testing.

2. Execution Metrics

- Total Test Cases Planned: 3

- Total Executed: 3

- Passed: 2

- Failed: 1

- Blockers / Critical Open Issues: 0

3. Detailed Phase Results

| Test Case ID & Type | Scenario | Status | Actual Result / Notes |
| --- | --- | --- | --- |
| TC_LOGIN_01 (Positive) | Valid 10-digit mobile + correct OTP | PASS | User successfully logs in and is redirected to the home screen. |
| TC_LOGIN_02 (Negative) | Valid mobile + incorrect 4-digit OTP | PASS | System throws error: "Invalid OTP. Please try again." User cannot bypass. |
| TC_LOGIN_03 (Boundary) | Input field limits (9 and 11 digits) | FAIL | Major Defect Found: Input field allows entering up to 15 digits instead of capping at exactly 10. |

4. Major Issues Identified

- Defect ID: BUG-LOGIN-003

- Severity: Major

- Description: The mobile number input text field does not enforce the 10-digit character limit boundary. A user can type up to 15 numbers. While the backend eventually throws an error after hitting "Continue", the UI failing to restrict keystrokes creates a poor user experience and breaks the frontend validation specification.

- Status: Logged in Jira; assigned to the development team for an immediate hotfix.

- Design 3 test cases for the Login module of a BookMyShow-style app, covering positive, negative, and boundary scenarios. Include test steps, expected results, and actual results columns.

Test Cases for BookMyShow-Style Login Module

| Test Case ID & Type | Test Scenario / Description | Test Steps | Expected Result | Actual Result |
| --- | --- | --- | --- | --- |
| TC_LOGIN_01 (Positive) | Verify successful login using a valid mobile number and One-Time Password (OTP). | 1. Open the app. 2. Enter a valid 10-digit registered mobile number. 3. Click "Continue". 4. Enter the correct 4-digit OTP received via SMS. | • OTP is delivered instantly. • User logs in successfully. • App redirects to the home screen showing local movie/event options. | Leave blank until execution |
| TC_LOGIN_02 (Negative) | Verify system behavior when an incorrect 4-digit OTP is entered. | 1. Open the app. 2. Enter a valid registered mobile number. 3. Click "Continue". 4. Enter an incorrect 4-digit OTP. 5. Click "Verify". | • System rejects the OTP. • Error message displays: "Invalid OTP. Please try again." • User remains on the OTP screen. | Leave blank until execution |
| TC_LOGIN_03 (Boundary) | Verify mobile number input field limits by entering exactly 9 digits and exactly 11 digits. | 1. Open the app. 2. Type a 9-digit number into the mobile field. 3. Note field status. 4. Append 2 more digits to make it an 11-digit number. | • For 9 digits: "Continue" button stays disabled, or a "Minimum 10 digits required" error shows. • For 11 digits: The field caps at 10 digits and restricts the 11th keystroke. | Leave blank until execution |